Costing Prototype

**Date:** Friday, Septembre 2th, 2016.

**Prepared by:** Ing. Liseth Patricia Jiménez Torres.

|  |  |
| --- | --- |
| Summary of this week | |
| Current Sprint | Sprint 9 |
| Duration of Sprint | August 16 – September 6 de 2016 |
| Scope of the Sprint | Activities, HR, Forms, Plots, Sections. |
| Progress of the Sprint | 90% (245.5 hours of 273 hours planned) |
| Team for this week | Steven Boada: 45.5  Gerardo Herrera: 20  Liseth Jiménez: 17  Andrés Gómez: 40.5  Marisol Calderón: 0.5 horas |

Activities Carried Out:

This week, the following activities were carried out:

1. Revision of the developed interfaces and bettered the presentation according to the standards of the international office.
2. Continued the implementation of the tasks about: **Activities, Forms, HR, Plots and Sections.**
3. Adjustments were made to the code settings in order to comply with the standards at the international office.
4. Yulia meetings were conducted to analyze the process of withdrawal and return of materials to deposits.
5. Deployed to QA a new version of the project.

Activities planned for next week

1. Continue the implementation the tasks of the Sprint.
2. Clarify with Yulia the questions about requeriments set for the development of this Sprint.
3. Deploy in QA a new version of the project with the tasks completed and tested.
4. Adjust the settings of any abnormal behavior needing correction reported by Yulia during the review of the last uploaded version of the system draft.
5. Perform quality code settings to meet the development standards of the iOffice.
6. Continue analyzing of the process of withdrawal and return of materials to deposits.