Costing Prototype

**Date:** Friday, Septembre 9th, 2016.

**Prepared by:** Ing. Liseth Patricia Jiménez Torres.

|  |  |
| --- | --- |
| Summary of this week | |
| Current Sprint | Sprint 9 |
| Duration of Sprint | August 16 – September 6 de 2016 |
| Scope of the Sprint | Activities, HR, Forms, Plots, Sections. |
| Progress of the Sprint | 100% (250.5 hours of 250.5 hours planned) |
| Team for this week | Steven Boada: 47  Gerardo Herrera: 18  Liseth Jiménez: 15  Andrés Gómez: 47  Marisol Calderón: 0.5 horas |

Activities Carried Out:

This week, the following activities were carried out:

1. Revision of the developed interfaces and bettered the presentation according to the standards of the international office.
2. The implementation of the following modules was completed: **Activities, Forms, HR, Plots and Sections.**
3. Adjustments were made to the code settings in order to comply with the standards at the international office.
4. Deployed to QA a new version of the project.

Activities planned for next week

1. Continue the implementation the tasks of the Sprint.
2. Adjust the settings of any abnormal behavior needing correction reported by Yulia during the review of the last uploaded version of the system draft.
3. Perform quality code settings to meet the development standards of the iOffice.
4. Continue analyzing of the process of withdrawal and return of materials to deposits, and requirements about sprint 10.
5. Deploy in QA a new version of the project with adjustment.