Costing Prototype

**Date:** Friday, Septembre 16th, 2016.

**Prepared by:** Ing. Liseth Patricia Jiménez Torres.

|  |  |
| --- | --- |
| Summary of this week | |
| Scope | Analyzing the requirements for next sprint.  Minor changes in materials budget by activity.  Continue with the cycle report. |
| Team for this week | Steven Boada: 46  Andrés Gómez: 45  Liseth Jiménez: 20 |

Activities Carried Out:

This week, the following activities were carried out:

1. Revision of the developed interfaces and bettered the presentation according to the standards of the international office.
2. Adjustments were made to the code settings in order to comply with the standards at the international office.
3. Analysis of UI about **Low and Expired Materials**.
4. Analysis of report about **Assist Control Staff**.
5. Realize minor changes in the UI of materials budget by activity.
6. Continue developping the Report Cycles.
7. Deployed to QA a new version of the project.

Activities planned for next week

1. Adjust the settings of any abnormal behavior needing correction reported by Yulia during the review of the last uploaded version of the system draft.
2. Perform quality code settings to meet the development standards of the iOffice.
3. Continue analyzing of UI about **Low and Expired Materials** and requirements about sprint 10.
4. Continue analyzing of report about **Assist Control Staff**.
5. Deploy in QA a new version of the project with adjustment.