Costing Prototype

**Date:** Friday, October 21th, 2016.

**Prepared by:** Ing. Liseth Patricia Jiménez Torres.

|  |  |
| --- | --- |
| Summary of this week | |
| Scope of the Sprint | Minor Changes |
| Team for this week | Steven Boada: 37.5  Andrés Gómez: 37.5  Claudia Rey: 37.5  Luna Granados: 37.5  Liseth Jiménez: 11 |

Activities Carried Out:

This week, the following activities were carried out:

1. Revision of the developed interfaces and bettered the presentation according to the standards of the international office.
2. Adjustments were made to the code settings in order to comply with the standards at the international office.
3. Minor changes in some functionalities of the system: **Activities, Cycles, Crops and others.**
4. Deploy in QA a new version of the project.

Activities planned for next week

1. Adjust the settings of any abnormal behavior needing correction reported by Yulia during the review of the last uploaded version of the system draft.
2. Perform quality code settings to meet the development standards of the iOffice.
3. Continue analyzing of UI about **Control meals.**
4. Continue with minor changes in some functionalities of the system.
5. Deploy in QA a new version of the project with adjustment.
6. Meetings with Yulia for analyze next requirements.