Costing Prototype

**Date:** Friday, October 28th, 2016.

**Prepared by:** Ing. Liseth Patricia Jiménez Torres.

|  |  |
| --- | --- |
| Summary of this week | |
| Scope of the Sprint | Minor Changes |
| Team for this week | Steven Boada: 46  Andrés Gómez: 46  Claudia Rey: 46  Luna Granados: 46  Liseth Jiménez: 17 |

Activities Carried Out:

This week, the following activities were carried out:

1. Revision of the developed interfaces and bettered the presentation according to the standards of the international office.
2. Adjustments were made to the code settings in order to comply with the standards at the international office.
3. Minor changes in some modules of the system.
4. Meetings with Yulia for discuss the new requirements about Human Resources.
5. Reviewing and testing of the system.
6. Deploy in QA a new version of the project.
7. Started the implementation of attendance report of personnel.

Activities planned for next week

1. Adjust the settings of any abnormal behavior needing correction reported by Yulia during the review of the last uploaded version of the system draft.
2. Perform quality code settings to meet the development standards of the iOffice.
3. Continue analyzing of UI about **Control meals.**
4. Continue with minor changes in some functionalities of the system.
5. Deploy in QA a new version of the project with adjustment.
6. Meetings with Yulia for analyze next requirements.
7. Continue the implementation of attendance report of personnel.