Costing Prototype

**Date:** Friday, November 4th, 2016.

**Prepared by:** Liseth Patricia Jiménez Torres.

|  |  |
| --- | --- |
| Summary of this week | |
| Scope | Attendance Control Report  Others |
| Team for this week | Steven Boada: 47  Andrés Gómez: 46  Luna Granados: 20.5  Liseth Jiménez: 17 |

Attendance Control Report

This week, the following activities were carried out:

1. **Manage Color**: **Status:** Progress. **Assigned To**: Luna Granados.
2. **Register attendance and novelty of staff**: **Status:** Progress. **Assigned To**: Steven Boada.
3. **Manage attendance control and generate the report in Excel**: **Status:** Progress. **Assigned To**: Andrés Gómez.

Others:

1. Revision of the developed interfaces and bettered the presentation according to the standards of the international office. **Assigned To**: Liseth Jiménez.
2. Adjustments were made to the code settings in order to comply with the standards at the international office. **Assigned To**: All developers.
3. Review and test the tasks performed. **Assigned To**: Liseth Jiménez.
4. Analysis the requirements of food control report. **Status:** Progress. **Assigned To**: Liseth Jiménez.

Activities planned for next week

1. Adjust the settings of any abnormal behavior needing correction reported by Yulia during the review of the last uploaded version of the system draft.
2. Perform quality code settings to meet the development standards of the iOffice.
3. Continue analyzing of UI about **Food Control Report.**
4. Deploy in QA a new version of the project with adjustment.
5. Meetings with Yulia for analyze next requirements.
6. Continue the implementation of Attendance Control Report