Costing Prototype

**Date:** Friday, December 2th, 2016.

**Prepared by:** Liseth Patricia Jiménez Torres.

|  |  |
| --- | --- |
| Summary of this week | |
| Scope | Registered Bugs  Attendance Control Report  Others |
| Team for this week | Steven Boada: 28  Andrés Gómez: 47  Liseth Jiménez: 17 |

Registered Bugs

This week it is working on the following bugs:

1. **Bug 10126 - There is no way to find "Maintenance and Calibration" record from Register "Maintenance Line" form:** This drop down should have a list of machine related Maintenance records. User should see list of dates in the drop down. **Status:** Closed. **Importance:** Enhancement. **Assigned To**: Steven Boada.

Attendance Control Report

This week, the following activities were carried out:

1. **Register attendance and novelty of staff**: **Status:** Progress. **Assigned To**: Steven Boada.
2. **Manage attendance control and generate the report in Excel**: **Status:** Progress. **Assigned To**: Andrés Gómez.

Others:

1. Revision of the developed interfaces and bettered the presentation according to the standards of the international office. **Assigned To**: Liseth Jiménez.
2. Adjustments were made to the code settings in order to comply with the standards at the international office. **Assigned To**: All developers.
3. Reviewing and testing of bug 10126 - Maintenance and Calibration. **Assigned To**: Liseth Jiménez.
4. Deploy on QA the new changes of CacaoSoft, with the bugs resolved. **Assigned To**: Liseth Jiménez.
5. Analyze irrigation activities. **Assigned To**: Liseth Jiménez.

Activities planned for next week

1. Adjust the settings of any abnormal behavior needing correction reported by Yulia during the review of the last uploaded version of the system draft.
2. Perform quality code settings to meet the development standards of the iOffice.
3. Deploy in QA a new version of the project with adjustment.
4. Meetings with Yulia for analyze next requirements and review changes.
5. Continue the analysis of the irrigation activities.
6. Continue the implementation of Attendance Control Report.
7. Continue with optimizations.