Costing Prototype

**Date:** Friday, January 20th, 2017.

**Prepared by:** Liseth Patricia Jiménez Torres.

|  |  |
| --- | --- |
| Summary of this week | |
| Scope | Manage Food Control  Others |
| Team for this week | Steven Boada: 47  Andrés Gómez: 28  Liseth Jiménez: 17 |

Manage Food Control Report

This week, the following activities were carried out:

1. **Register Type Food**. **Status:** Progress. **Assigned To**: Steven Boada.
2. **Manage Food Control**. **Status:** Progress. **Assigned To**: Andrés Gómez.
3. Review the tasks about Manage Food Control. . **Status:** Progress. **Assigned To**: Liseth Jiménez.

Others

1. Revision of the developed interfaces and bettered the presentation according to the standards of the international office. **Assigned To**: Liseth Jiménez.
2. Adjustments were made to the code settings in order to comply with the standards at the international office. **Assigned To**: All developers.
3. Review the Machines Usage module. **Status:** Progress. **Assigned To**: Liseth Jiménez.
4. Meeting with Yulia for review Machine Usage module and to analyze the depreciation costs about machines.

Activities planned for next week

1. Adjust the settings of any abnormal behavior needing correction reported by Yulia during the review of the last uploaded version of the system draft.
2. Perform quality code settings to meet the development standards of the iOffice.
3. Continue the implementation and reviewing of Manage Food Control Report.
4. Continue reviewing the Machines Usage module.