Costing Prototype

**Date:** Friday, February 17th, 2017.

**Prepared by:** Liseth Patricia Jiménez Torres.

|  |  |
| --- | --- |
| Summary of this week | |
| Scope | Manage Food Control  Diesel Control  Others |
| Team for this week | Claudia P. Patiño: 1.5  Luna Granados: 8  Claudia L. Rey: 21  Liseth Jiménez: 20 |

Manage Food Control Report

This week, the following activities were carried out:

1. Minor Changes in Type Food and Food Control Manage. **Status:** Progress. **Assigned To**: Claudia Rey.
2. Support for resolve error in Food Control Registration. **Status:** Finished. **Assigned To**: Patricia Patiño and Luna Granados.

Diesel Control

This week, the following activities were carried out:

1. Review of the Diesel database model. **Status:** Finished. **Assigned To**: Liseth Jiménez.
2. Analysis of requirements and Uses cases for the Diesel Control. **Status:** Finished. **Assigned To**: Liseth Jiménez.
3. Create stories and tasks in Xplanner, to assign times and resources. **Status:** Finished. **Assigned To**: Liseth Jiménez.
4. Update Alfresco with the uses cases about Diesel Control. **Status:** Finished. **Assigned To**: Liseth Jiménez.

Others

1. Revision of the developed interfaces and bettered the presentation according to the standards of the international office. **Assigned To**: Liseth Jiménez.
2. Adjustments were made to the code settings in order to comply with the standards at the international office. **Assigned To**: All developers.

Activities planned for next week

1. Start develop the tasks related with Diesel Control.
2. Adjust the settings of any abnormal behavior needing correction reported by Yulia during the review of the last uploaded version of the system draft.
3. Perform quality code settings to meet the development standards of the iOffice.
4. Continue the implementation and reviewing of Manage Food Control Report.