Costing Prototype

**Date:** Friday, March 3th, 2017.

**Prepared by:** Liseth Patricia Jiménez Torres.

|  |  |
| --- | --- |
| Summary of this week | |
| Scope | Manage Food Control  Diesel Control  Others |
| Team for this week | Luna Granados: 26.5  Fabián Díaz: 23  Claudia P. Patiño: 23  Claudia L. Rey: 22  Liseth Jiménez: 15.5  Marisol Calderón: 1 |

Manage Food Control Report

This week, the following activities were carried out:

1. Minor Changes in Type Food and Food Control Manage. **Status:** Progress. **Assigned To**: Claudia Rey.

Diesel Control – Xplanner Stories

This week, the following activities were carried out:

1. **Fuel Purchase**. **Status:** Progress. **Assigned To**: Claudia Rey and Luna Granados.
2. **Fuel Usage Log**. **Status:** Finalized. **Assigned To**: Fabián Díaz and Luna Granados.
3. **Engine Log – Irrigation Details**. **Status:** Progress. **Assigned To**: Claudia Patiño and Liseth Jiménez.
4. **Consumable Resources**. **Status:** Finalized. **Assigned To**: Fabián Díaz.
5. **Zone**. **Status:** Finalized. **Assigned To**: Fabián Díaz.
6. **Reports**. **Status:** Progress. **Assigned To**: Marisol Calderón and Liseth Jiménez.

Others

1. Revision of the developed interfaces and bettered the presentation according to the standards of the international office. **Assigned To**: Liseth Jiménez.
2. Adjustments were made to the code settings in order to comply with the standards at the international office. **Assigned To**: All developers.

Activities planned for next week

1. Continue develop the tasks related with Diesel Control.
2. Adjust the settings of any abnormal behavior needing correction reported by Yulia during the review of the last uploaded version of the system draft.
3. Perform quality code settings to meet the development standards of the iOffice.
4. Continue the implementation and reviewing of Manage Food Control Report.