Costing Prototype

**Date:** Friday, April 14th, 2017.

**Prepared by:** Liseth Patricia Jiménez Torres.

|  |  |
| --- | --- |
| Summary of this week | |
| Scope | Diesel Control  Manage Food Control Report  Others |
| Team for this week | Luna Granados: 7  Claudia L. Rey: 28  Fabián Díaz: 9  Liseth Jiménez: 11  Marisol Calderón: 4.5  Gabriel Moreno: 2 |

Diesel Control – Adjustments

This week, the following activities were carried out:

1. **Reports**: Adjustments in Diesel Control Report and Irrigation Details Report. **Status**: Finalized (Coded/Unit Tested). **Assigned To**: Luna Granados.
2. **Irrigation Details**: Add new column in management view. **Status**: Finalized (Coded/Unit Tested). **Assigned To**: Fabián Díaz.
3. **Fuel Purchase:** Adjust the calculation of unit cost field, and to modify the order in forms. **Status**: Finalized (Coded/Unit Tested). **Assigned To**: Claudia L. Rey.

Manage Food Control Report

This week, the following activities were carried out:

1. Minor Changes in Type Food and Food Control Manage. **Status:** Progress. **Assigned To**: Claudia L. Rey and Fabián Díaz.

Others

1. Revision of the developed interfaces and bettered the presentation according to the standards of the international office. **Assigned To**: Liseth Jiménez.
2. Adjustments were made to the code settings in order to comply with the standards at the international office. **Assigned To**: All developers.
3. Upload in QA new build with the adjustments finalized. **Assigned To**: Liseth Jiménez.
4. Meeting with Yulia and Melinda for review the tasks about sprint 11.
5. Define task list about deployment in production server. **Assigned To**: Liseth Jiménez, Marisol Calderón and Gabriel Moreno.

Activities planned for next week

1. Continue with minor changes in Food Control Report.
2. Adjust the settings of any abnormal behavior needing correction reported by Yulia during the review of the last uploaded version of the system draft.
3. Perform quality code settings to meet the development standards of the iOffice.
4. Define task list about deployment in production server.