Costing Prototype

**Date:** Friday, April 21th, 2017.

**Prepared by:** Liseth Patricia Jiménez Torres.

|  |  |
| --- | --- |
| Summary of this week | |
| Scope | Diesel Control  Manage Food Control Report  CacaoSoft Deployment  Others |
| Team for this week | Fabián Díaz: 46  Claudia L. Rey: 46  Liseth Jiménez: 16  Marisol Calderón: 3  Gabriel Moreno: 1 |

Diesel Control – Adjustments

This week, the following activities were carried out:

1. **Fuel Purchase:** Adjust the record of data when the IVA is not selected and Validation of decimal fields. **Status**: Finalized (Coded/Unit Tested). **Assigned To**: Claudia L. Rey.

Manage Food Control Report

This week, the following activities were carried out:

1. Minor Changes in Type Food and Food Control Manage. **Status:** Finalized. **Assigned To**: Claudia L. Rey and Fabián Díaz.

CacaoSoft Deployment

1. Define task list about deployment in production server. **Assigned To**: Liseth Jiménez, Marisol Calderón and Gabriel Moreno.
2. Meting for CacaoSoft Deployment Planning.
3. Meting user manual planning. **Assigned To**: Liseth Jiménez and Marisol Calderón.
4. Start to work in user manual prototype based in manual designed by María. **Status:** Progress. **Assigned To**: Claudia L. Rey.

Others

1. Revision of the developed interfaces and bettered the presentation according to the standards of the international office. **Assigned To**: Liseth Jiménez.
2. Upload in QA new build with the adjustments finalized. **Assigned To**: Liseth Jiménez.
3. Adjustments calendars in search popups. **Status:** Progress. **Assigned To**: Fabián Díaz.
4. Adjustments were made to the code settings in order to comply with the standards at the international office. **Assigned To**: Claudia L. Rey and Fabián Díaz.
5. Support for working group. **Assigned To**: Liseth Jiménez.

Activities planned for next week

1. Continue with minor changes.
2. Upload new build on QA.
3. Adjust the settings of any abnormal behavior needing correction reported by Yulia during the review of the last uploaded version of the system draft.
4. Perform quality code settings to meet the development standards of the iOffice.
5. Continue User Manual.
6. CacaoSoft Deployment Status.