Costing Prototype

**Date:** Friday, April 28th, 2017.

**Prepared by:** Liseth Patricia Jiménez Torres.

|  |  |
| --- | --- |
| Summary of this week | |
| Scope | CacaoSoft Deployment  Others |
| Team for this week | Fabián Díaz: 46.5  Claudia L. Rey: 43.5  Claudia P. Patiño: 21  Liseth Jiménez: 29  Marisol Calderón: 2 |

CacaoSoft Deployment

1. Meting for CacaoSoft Deployment Status.
2. Continue working in user manual prototype based in manual designed by María. **Status:** Progress. **Assigned To**: Claudia L. Rey, Fabián Díaz and Claudia P. Patiño.
3. Creating the seeding script for value tables. **Status:** Progress. **Assigned To**: Liseth Jiménez.
4. Define the roles in the system, based in document created by María. **Status:** Progress. **Assigned To**: Liseth Jiménez.
5. Define menu options roles in the system, based in document created by María. **Status:** Progress. **Assigned To**: Liseth Jiménez.

Others

1. Revision of the developed interfaces and bettered the presentation according to the standards of the international office. **Assigned To**: Liseth Jiménez.
2. Adjustments calendars in search popups. **Status:** Finalized. **Assigned To**: Fabián Díaz.
3. Minor changes in certifications and activities. Finalized. **Assigned To**: Claudia L. Rey.
4. Adjustments were made to the code settings in order to comply with the standards at the international office. **Assigned To**: Claudia L. Rey and Fabián Díaz.
5. Support for working group. **Assigned To**: Liseth Jiménez.

Activities planned for next week

1. Continue with minor changes.
2. Upload new build on QA.
3. Adjust the settings of any abnormal behavior needing correction reported by Yulia during the review of the last uploaded version of the system draft.
4. Perform quality code settings to meet the development standards of the iOffice.
5. Continue User Manual.
6. Continue the seeding script.
7. Continue definition of roles and menu options by role.
8. Meting CacaoSoft Deployment Status.