Costing Prototype

**Date:** Friday, May 5th, 2017.

**Prepared by:** Liseth Patricia Jiménez Torres.

|  |  |
| --- | --- |
| Summary of this week | |
| Scope | CacaoSoft Deployment  Others |
| Team for this week | Fabián Díaz: 37.5  Claudia L. Rey: 37  Claudia P. Patiño: 19.5  Luna Granados: 27  Liseth Jiménez: 23.5 |

CacaoSoft Deployment

1. Meting for CacaoSoft Deployment Status.
2. Continue working in user manual prototype based in manual designed by María. **Status:** Progress. **Assigned To**: Claudia L. Rey, Fabián Díaz and Claudia P. Patiño.

|  |  |  |
| --- | --- | --- |
| **Menu Option** | **Responsible** | **Status** |
| General Information | Fabián Díaz | Finalized |
| Farms | Claudia P. Patiño | Finalized |
| Crops | Claudia L. Rey | In Progress |
| Human Resources | Luna Granados | In Progress |
| Machines | Claudia P. Patiño | In Progress |
| Warehouse | Fabián Díaz | In Progress |
| Diesel |  | Pending |
| Administration |  | Pending |

1. Creating the seeding script for value tables. **Status:** Progress. **Assigned To**: Liseth Jiménez.
2. Define the roles in the system, based in document created by María. **Status:** Progress. **Assigned To**: Liseth Jiménez.
3. Define menu options roles in the system, based in document created by María. **Status:** Progress. **Assigned To**: Liseth Jiménez.
4. Review the progress about the User Manual and sent to María. **Status:** Finalized. **Assigned To**: Liseth Jiménez.
5. Creating the cleaning script for value tables. **Status:** Progress. **Assigned To**: Liseth Jiménez.

Others

1. Support for working group. **Assigned To**: Liseth Jiménez.

Activities planned for next week

1. Upload new build on QA with the Seeding Scripts.
2. Adjust the settings of any abnormal behavior needing correction reported by Yulia during the review of the last uploaded version of the system draft.
3. Perform quality code settings to meet the development standards of the iOffice.
4. Continue User Manual.
5. Finalize the seeding script.
6. Finalize definition of roles and menu options by role.
7. Meting CacaoSoft Deployment Status.