Costing Prototype

**Date:** Friday, May 19th, 2017.

**Prepared by:** Liseth Patricia Jiménez Torres.

|  |  |
| --- | --- |
| Summary of this week | |
| Scope | CacaoSoft Deployment  Others |
| Team for this week | Fabián Díaz: 47  Claudia L. Rey: 44  Claudia P. Patiño: 23.5  Luna Granados: 29.5  Liseth Jiménez: 23.5  Marisol Calderón: 0.5 |

CacaoSoft Deployment

1. Meting for CacaoSoft Deployment Status.
2. Continue working in user manual prototype based in manual designed by María. **Status:** Progress. **Assigned To**: Claudia L. Rey, Fabián Díaz, Luna Granados and Claudia P. Patiño.

|  |  |  |
| --- | --- | --- |
| **Menu Option** | **Responsible** | **Status** |
| General Information | Fabián Díaz | Finalized |
| Farms | Claudia P. Patiño | Finalized |
| Crops | Claudia L. Rey | Finalized |
| Human Resources | Luna Granados | In Progress |
| Machines | Claudia P. Patiño | Finalized |
| Warehouse | Fabián Díaz | In Review (Liseth Jiménez) |
| Diesel | All Team | In Progress |
| Administration | Fabián Díaz | In Progress |

1. Continue reviewing the progress the user guide. **Status:** Progress. **Assigned To**: Liseth Jiménez.
2. Continue reviewing the documentation related by Paul in Cacaosoft deployment slides. **Status:** Progress. **Assigned To**: Liseth Jiménez.
3. Fix errors about activities options. **Status:** Finalized. **Assigned To**: Liseth Jiménez.
4. Minor changes. **Status:** Finalized. **Assigned To**: All Team.
5. Upload the new build on QA. **Status:** Finalized. **Assigned To**: Liseth Jiménez.

Others

1. Support for working group. **Assigned To**: Liseth Jiménez.

Activities planned for next week

1. Adjust the settings of any abnormal behavior needing correction reported by Yulia during the review of the last uploaded version of the system draft.
2. Perform quality code settings to meet the development standards of the iOffice.
3. Continue User Manual.
4. Continue to review the documentation related by Paul in CacaoSoft deployment slides.
5. Meting CacaoSoft Deployment Status.