Costing Prototype

**Date:** Friday, May 26th, 2017.

**Prepared by:** Liseth Patricia Jiménez Torres.

|  |  |
| --- | --- |
| Summary of this week | |
| Scope | CacaoSoft Deployment  Others |
| Team for this week | Fabián Díaz: 47  Claudia L. Rey: 44  Claudia P. Patiño: 7  Luna Granados: 26.5  Liseth Jiménez: 16 |

CacaoSoft Deployment

1. User manual in Spanish version. **Status:** Finalized. **Assigned To**: Claudia L. Rey, Fabián Díaz, Luna Granados and Claudia P. Patiño.

|  |  |  |
| --- | --- | --- |
| **Menu Option** | **Responsible** | **Status** |
| General Information | Fabián Díaz | Finalized |
| Farms | Claudia P. Patiño | Finalized |
| Crops | Claudia L. Rey | Finalized |
| Human Resources | Luna Granados | Finalized |
| Machines | Claudia P. Patiño | Finalized |
| Warehouse | Fabián Díaz | Finalized |
| Diesel | All Team | Finalized |
| Administration | Fabián Díaz | Finalized |

1. Revision the progress the user guide. **Status:** Finalized. **Assigned To**: Liseth Jiménez.
2. Continue reviewing the documentation related by Paul in Cacaosoft deployment slides. **Status:** Progress. **Assigned To**: Liseth Jiménez.
3. Minor changes. **Status:** Progress. **Assigned To**: All Team.

Others

1. Support for working group. **Assigned To**: Liseth Jiménez.

Activities planned for next week

1. Adjust the settings of any abnormal behavior needing correction reported by Yulia during the review of the last uploaded version of the system draft.
2. Perform quality code settings to meet the development standards of the iOffice.
3. Continue working in minor changes.
4. Continue to review the documentation related by Paul in CacaoSoft deployment slides.
5. Meting CacaoSoft Deployment Status.