Costing Prototype

**Date:** Friday, June 2th, 2017.

**Prepared by:** Liseth Patricia Jiménez Torres.

|  |  |
| --- | --- |
| Summary of this week | |
| Scope | CacaoSoft Deployment  Minor Changes  Others |
| Team for this week | Fabián Díaz: 36.5  Claudia L. Rey: 36.5  Luna Granados: 22  Liseth Jiménez: 10.5  Marisol Calderón: 1.5  Gabriel Moreno: 1.5 |

CacaoSoft Deployment

1. AWS integration training by Paul. **Assigned To**: Liseth Jiménez, Marisol Calderon and Gabriel Moreno.
2. Continue reviewing the documentation related by Paul in Cacaosoft deployment slides. **Status:** Progress. **Assigned To**: Liseth Jiménez.
3. Support to Maria in doubts related with user manual. **Assigned To**: Liseth Jiménez.

Minor Changes

1. Solve some issues found in food control related with human resources and the report. **Status:** Finalized. **Assigned To**: Luna Granados.
2. Fix bug in pager. **Status:** Progress. **Assigned To**: Fabian Díaz.
3. Add date filter in reports. **Status:** Progress. **Assigned To**: Fabian Díaz.
4. Adjustments in novelties of staff attendance. Progress. **Assigned To**: Claudia Rey.
5. Upload the new build on QA. **Status:** Finalized. **Assigned To**: Liseth Jiménez.

Others

1. Support for working group. **Assigned To**: Liseth Jiménez.

Activities planned for next week

1. Adjust the settings of any abnormal behavior needing correction reported by Yulia during the review of the last uploaded version of the system draft.
2. Perform quality code settings to meet the development standards of the iOffice.
3. Continue working in minor changes.
4. Continue to review the documentation related by Paul in CacaoSoft deployment slides.
5. AWS continuous integration training