Costing Prototype

**Date:** Friday, June 9th, 2017.

**Prepared by:** Liseth Patricia Jiménez Torres.

|  |  |
| --- | --- |
| Summary of this week | |
| Scope | CacaoSoft Deployment  Minor Changes  Others |
| Team for this week | Claudia L. Rey: 43  Fabián Díaz: 47  Luna Granados: 30.5  Liseth Jiménez: 16 |

CacaoSoft Deployment

1. Support to Maria in doubts related with user manual. **Assigned To**: Liseth Jiménez.
2. Review Smoke Test. **Status:** Progress. **Assigned To**: Liseth Jiménez.

Minor Changes

1. Adjustments in novelties of staff attendance. Progress. **Assigned To**: Claudia Rey.
2. Fix bug in pager. **Status:** Finalized. **Assigned To**: Fabian Díaz.
3. Add date filter in reports. **Status:** Progress. **Assigned To**: Fabian Díaz.
4. Adjustments in Inventory report and Attendance Report. **Status:** Progress. **Assigned To**: Luna Granados.
5. Adjustments in plots. **Status:** Finalized. **Assigned To**: Liseth Jiménez.
6. Upload the new build on QA. **Status:** Finalized. **Assigned To**: Liseth Jiménez.

Others

1. Support for working group. **Assigned To**: Liseth Jiménez.

Activities planned for next week

1. Adjust the settings of any abnormal behavior needing correction reported by Yulia during the review of the last uploaded version of the system draft.
2. Perform quality code settings to meet the development standards of the iOffice.
3. Continue working in minor changes.
4. Continue reviewing smoke test.
5. AWS continuous integration training.