Costing Prototype

**Date:** Tuesday, June 20th, 2017.

**Prepared by:** Liseth Patricia Jiménez Torres.

|  |  |
| --- | --- |
| Summary of this week | |
| Scope | CacaoSoft Deployment  Minor Changes  Others |
| Team for this week | Luna Granados: 31  Claudia L. Rey: 44  Fabián Díaz: 47  Liseth Jiménez: 16  Marisol Calderón: 3  Gabriel Moreno: 1.5  Marcela Chaparro: 3 |

CacaoSoft Deployment

1. Support to Maria in doubts related with user manual. **Assigned To**: Liseth Jiménez.
2. Review Smoke Test. **Status:** Finalized. **Assigned To**: Liseth Jiménez.
3. Adjustments in user manual. **Status:** Finalized. **Assigned To**: Liseth Jiménez.
4. Review and adjust bug in reports in IE. **Status:** Finalized. **Assigned To**: Liseth Jiménez and Marcela Chaparro.
5. AWS continuous integration training by Paul. **Assigned To**: Gabriel Moreno, Marisol Calderón and Liseth Jiménez.

Minor Changes

1. Adjustments in Inventory report and Attendance Report. **Status:** Finalized. **Assigned To**: Luna Granados.
2. Adjustments in novelties of staff attendance. **Status:** Progress. **Assigned To**: Claudia Rey.
3. Add date filter in reports. **Status:** Finalized. **Assigned To**: Fabian Díaz.
4. Adjustments in inventory report due to bug in excel file. **Status:** Progress. **Assigned To**: Fabian Díaz.
5. Adjustments in activities user interface. **Status:** Progress. **Assigned To**: Fabian Díaz.
6. Upload the new build on QA. **Status:** Finalized. **Assigned To**: Liseth Jiménez.

Others

1. Support for working group. **Assigned To**: Liseth Jiménez.
2. Meting for review cost machine. **Assigned To**: Marisol Calderón and Liseth Jiménez.
3. Review source code in machine usage option, for analyze the depreciation and maintenance processes. **Status**: Progress. **Assigned To**: Claudia Rey.
4. Meetings with workgroup.

Activities planned for next week

1. Adjust the settings of any abnormal behavior needing correction reported by Yulia during the review of the last uploaded version of the system draft.
2. Perform quality code settings to meet the development standards of the iOffice.
3. Continue working in minor changes.
4. Review UAT Scripts.