Costing Prototype

**Date:** Friday, June 23th, 2017.

**Prepared by:** Liseth Patricia Jiménez Torres.

|  |  |
| --- | --- |
| Summary of this week | |
| Scope | CacaoSoft Deployment  Minor Changes  Others |
| Team for this week | Luna Granados: 16.5  Claudia L. Rey: 37  Fabián Díaz: 37  Liseth Jiménez: 15.5  Marisol Calderón: 1.5  Marcela Chaparro: 3 |

CacaoSoft Deployment

1. Support to Maria in doubts related with user manual. **Assigned To**: Liseth Jiménez.
2. UAT Scripts. **Status:** Progress. **Assigned To**: All Team.
3. Reading about AWS components. **Status:** Progress. **Assigned To**: Liseth Jiménez.

Minor Changes

1. Adjustments in novelties of staff attendance. **Status:** Progress. **Assigned To**: Claudia Rey and Luna Granados.
2. Review the source code about machine usage, related with maintenance and depreciation. **Status:** Finalized. **Assigned To**: Claudia Rey.
3. Modify the formula about machine cost. **Status:** Progress. **Assigned To**: Claudia Rey.
4. Adjustments in inventory report due to bug in excel file. **Status:** Progress. **Assigned To**: Fabian Díaz.
5. Adjustments in activities user interface. **Status:** Progress. **Assigned To**: Fabian Díaz.
6. Support in bug about inventory report. **Status:** Finalized. **Assigned To**: Marcela Chaparro.

Others

1. Support for working group. **Assigned To**: Liseth Jiménez.
2. Meetings with workgroup.
3. Meeting project splicing. **Status:** Finalized. **Assigned To**: Liseth Jiménez and Marisol Calderón.
4. Organize task for next week. **Status:** Finalized. **Assigned To**: Liseth Jiménez.

Activities planned for next week

1. Adjust the settings of any abnormal behavior needing correction reported by Yulia during the review of the last uploaded version of the system draft.
2. Perform quality code settings to meet the development standards of the iOffice.
3. UAT Scripts.