**Costing Prototype Weekly Report**

**Date:**Friday, February 26th, 2016

**By:**Ing. Liseth Patricia Jimenez Torres

|  |  |
| --- | --- |
|  | **Summary of this week** |
| **Current Sprint** | Sprint 6 |
| **Duration of the Sprint** | 29 January - 18 March 2016 |
| **Scope of the Sprint** | Lines, Deposits, Transactions, Transaction Types, Activities And Materials, Bean Index Report By Section. |
| **% Progress of the Sprint** | 51% (128 hours of 252 planned hours) |
| **Team work this week** | Marisol Calderón: 5 hours  Steven Boada: 22 hours  Sergio Ortiz: 7 hours  Liseth Jiménez: 44 hours |

**Activities carried out**

The following activities were carried out in this week:

1. Review of the interfaces developed so far and improvements in its presentation according to the standards of the international office. These cosmetic changes will be included in the next version of the project.

2. Review of the documents sent by Yulia (**Cycles, Warehouse**).

3. Continued the implementation of the functionality of the module **Cycles**.

4. Daily meetings with Yulia were made to let her know the progress of the sprint (Daily SCRUM).

5. We met with Yulia to get familiarized with the application and understand the business logic and rules of project.

6. Continued the documentation and contextualization of the requirements of the system.

7. We continued creating the entity-relationship model in the Enterprise Architecture tool.

8. Some pending tasks were reallocated in Xplanner for this sprint (time and resources).

**Activities planned for the next week**

1. Continue the implementation of the module **Cycles**.

2. Return to the implementation of the module **Deposits**.

3. To resume the implementation of the report **Bean Index--By Sections.**

4. Review of the documentation for the sprint 6.

5. Review of the tasks implemented by the Working Group for sprint 6.

6. Daily meetings with Yulia for project monitoring.

7. Adjustments of any corrections or abnormal system behaviors reported by Yulia during the review of the latest project upload.

8. Quality code adjustments to meet the standards of development of the International Office.