**Prototype costs**

**Date:**Friday, March 18th, 2016.

**By:**Ing. Liseth Patricia Jimenez Torres

|  |  |
| --- | --- |
| **Summary of this week** | |
| **Current Sprint** | Sprint 6 |
| **Duration of the Sprint** | 29 January - 18 March 2016 |
| **Scope of the Sprint** | Lines, Deposits, Transactions, Transaction Types, Activities And Materials, Bean Index Report By Section. |
| **% Progress of the Sprint** | 94% (232 hours of 248 planned hours) |
| **Team work this week** | Marisol Calderón: 9.5 hours  Steven Boada: 46.5 hours  Gerardo Herrera: 21 hours  Andrés Gómez: 24 hours  Liseth Jiménez: 25 hours |

**Activities carried out**

The following activities were carried out this week:

1. Review of the interfaces developed so far and improve the presentation according to the standards of the ioffice. These cosmetic changes will be included in the next version of the project.

2. Implementation of the functionality of the modules was completed: **Cycles and Deposits**.

3. Completed the implementation of the report **Bean Index--By Sections.**

4. Daily meetings with Yulia were made to let her know the progress of the sprint.

5. We continued creating the entity-relationship model in the Enterprise Architecture tool.

6. Were carried out revisions & testing of tasks implemented by the Working Group for sprint 6.

7. Were carried out quality code settings to meet the standards of development of the IOffice.

8. Deployed to QA a new version of the project.

**Bug reported**

This week a new bug was generated.

|  |  |  |  |
| --- | --- | --- | --- |
| **Bug No.** | **Description** | **State** | **Date** |
| 9949 | Register New Cycle points to wrong screen | Resolved | March 14, 2016 |

The following bug is in surveillance, since it has not been able to be replicated:

|  |  |  |  |
| --- | --- | --- | --- |
| **Bug No.** | **Description** | **State** | **Date** |
| 9941 | Activities can be added to crops newly registered in the database. | New | February 26, 2016 |

**Activities planned for the next week**

1. Analysis and documentation for Sprint 7.

2. Daily meetings with Yulia for project monitoring.

3. Adjustments of any corrections or abnormal system behaviors reported by Yulia during the review of the latest rise project.

4. Quality code adjustments to meet the standards of development of the IOffice.