**Prototype costs**

**Date:**Friday, April 8, 2016.

**By:**Eng. Liseth Patricia Jimenez Torres.

|  |  |
| --- | --- |
| **Summary of this week** | |
| **Current Sprint** | Sprint 7 |
| **Duration of the Sprint** | March 29 - April 26, 2016 |
| **Scope of the Sprint** | Lines, Purchase Invoices, Deposits, Transactions, User Interface Changes. |
| **% Progress of the Sprint** | 42.5% (135 hours of 317.5 planned hours) |
| **Team work this week** | Marisol Calderón: 8 hours  Steven Boada: 47.5 hours  Gerardo Herrera: 22.5 hours  Andrés Gómez: 24 hours  Liseth Jiménez: 20 hours |

**Activities carried out**

The following activities were carried out this week:

1. Review of the interfaces developed so far and improved Yulia’s presentation according to the standards of the ioffice. These cosmetic changes will be included in the next version of the project.

2. Continued with the analysis of the documented requirements of Sprint 7.

3. Continued the implementation of the modules **Adjustment Transaction, Purchase Invoices and User Interface Changes, Deposits.**

4. Continued the creation of the entity model relationship in the Enterprise Architect tool.

5. Quality code settings were carried out to meet the standards of development of the IOffice.

6. Participated in the meeting **Cacaosoft & KPIs**, where were socialized project and analyzed the KPIs associated with cocoa plantations.

**Bug reported**

This week a new bugs was generated.

|  |  |  |  |
| --- | --- | --- | --- |
| **N ° Bug** | **Description** | **State** | **Date** |
| 9954 | Material Type should be auto-populated when user selects a Material. | New | April 1, 2016 |

**Activities planned for the next week**

1. Continued the analysis of the documentation for Sprint 7.

2. Continued the implementation of the requirements for Sprint 7.

3. Daily meetings with Yulia for project monitoring.

4. Carry out revisions and testing of tasks implemented by the Working Group for Sprint 7.

5. Adjustments of any corrections or abnormal system behaviors reported by Yulia during the review of the latest project upload.

6. Quality code adjustments to meet the standards of development of the IOffice.