**Prototype costs**

**Date:**Friday, April 15, 2016.

**By:**Eng. Liseth Patricia Jimenez Torres.

|  |  |
| --- | --- |
| **Summary of this week** | |
| **Current Sprint** | Sprint 7 |
| **Duration of the Sprint** | March 29 - April 26, 2016 |
| **Scope of the Sprint** | Lines, Purchase Invoices, Deposits, Transactions, User Interface Changes. |
| **% Progress of the Sprint** | 57.9% (207.5 hours of 358.5 planned hours) |
| **Team work this week** | Marisol Calderón: 3.5 hours  Steven Boada: 47.5 hours  Gerardo Herrera: 22.5 hours  Andrés Gómez: 23.5 hours  Liseth Jiménez: 26 hours |

**Activities carried out**

The following activities were carried out in this week:

1. Review of the interfaces developed so far and improve Yulia’s presentation according to the standards of the ioffice. These cosmetic changes will be included in the next version of the project.

2. Continued with the analysis of the documentation requirements of Sprint 7.

3. Continued the implementation of the modules **Adjustment Transaction, Purchase Invoices and User Interface Changes, and Deposits.**

4.  Continued the creation of the entity model relationship in the Enterprise Architect tool.

5. Carried out quality code settings to meet the standards of development of the IOffice.

**Activities planned for the next week**

1. Complete the implementation of the requirements for Sprint 7.

2. Carry out revisions and testing of tasks implemented by the Working Group for Sprint 7.

3. Daily meetings with Yulia for project monitoring.

4. Adjustments of any corrections or abnormal system behavior reported by Yulia during the review of the latest rise project.

5. Quality code adjustments to meet the development standards of the IOffice.