Costing Prototype

**Date:** Friday, May 6th, 2016.

**Prepared by:** Eng. Liseth Patricia Jiménez Torres.

|  |  |
| --- | --- |
| Summary of this week | |
| Current Sprint | Sprint 7 – Fixing the Bugs |
| Duration of Sprint | March 29 – April 26, 2016 |
| Scope of the Sprint | Withdrawals, Deposits, Transactions, Purchase Invoices, User Interface Changes. |
| Progress of the Sprint | 100% - Finished |
| Team for this week | Steven Boada  Gerardo Herrera  Andrés Gómez  Liseth Jiménez |

Activities Carried Out:

This week, the following activities were carried out:

1. Revision of the developed interfaces and bettered the presentation according to the standards of the international office.
2. Worked on fixing the reported bugs.
3. Deployed in QA a new version of the project.
4. We met with Juan Ramon and discussed the forms being used in Ecuador.
5. Adjustments were made to the code settings in order to comply with the standards at the international office.

Reported Bugs

During this week, we worked on the following bugs:

|  |  |  |  |
| --- | --- | --- | --- |
| **Bug #** | **Description** | **Date Reported** | **State** |
| 9971 | Invoice information is not fully editable | April 23, 2016 | RESOLVED |
| 9987 | Add Drop Down to "Cycle Type" in Cycle Search | April 26, 2016 | CLOSED |
| 9997 | Cycle dates don not belong to Crop dates range | April 30, 2016 | CLOSED |
| 10002 | Invoice should not reconcile if totals don't add up | May 5, 2016 | ASSIGNED |

Activities planned for next week

1. Finish the implementation of the pending bugs.
2. Make corrections or adjustments to abnormal behaviors reported by Yulia during the lastest version of the project.
3. Adjust the code quality to meet the standards of the iOffice.
4. Analysis of the requirements for the next sprint.
5. Meetings with Juan Ramon to discuss the Cocoa Lifecycle and the forms used at the plantation in Ecuador.